CritCare.in

Soft-Launch & 10-Year DNB Content Strategy

Turning an excellent reference into a trusted, profitable product

Prepared for: Dr. Anmol Srivastava — SR Emergency Medicine, SGPGIMS Lucknow

Scope: Live site audit, 30-day launch roadmap, DNB Anaesthesia 10-year content plan, freemium + subscription monetisation, and measurable goals.

Date: 30 June 2026

# Contents

# 1. Executive summary

CritCare.in is already strong where it counts. The clinical writing is deep, structured, and properly referenced to current guidelines (SSC 2026, GINA/GOLD 2026, KDIGO 2026, Marino 5th Ed). The eight-section template — Manual summary, physiology, guideline recommendations, drug doses, flowchart, common mistakes, exam pearls, references — is exactly what a junior doctor at the bedside or a DNB candidate wants. The foundation does not need fixing; it needs finishing, focusing, and packaging.

The gap between where the site is and a confident, profitable launch is in four areas. First, consistency and trust signals — topic counts, specialty taxonomy, and "last reviewed" dates are inconsistent, which quietly undermines reader confidence. Second, positioning — the site promises "Integrated Medicine" across four specialties, but the library is Critical Care and Emergency Medicine; Anaesthesia is essentially just DNB prep, and Pulmonary is folded in. Third, the DNB engine — the single highest-intent, most monetisable audience is DNB Anaesthesia residents, yet only two of roughly twenty exam sessions are solved. Fourth, monetisation mechanics — the freemium/Pro split, payment flow, and launch pricing need to be locked before going public.

This document lays out a 30-day plan to the full launch, a realistic system for building the 10-year DNB backlog without burning out, the trust standards that make readers believe what they read, and a freemium + subscription model with concrete numbers and goals.

### The one-line strategy

Make the Anaesthesia + DNB track the paid spearhead, keep a generous free Critical Care / EM library as the discovery engine, and earn trust through visible editorial rigour. DNB residents are the buyers; the free library is how they find you.

# 2. Where CritCare.in stands today

## 2.1 Real strengths to protect

- Clinical depth and citations. Articles cite guideline, year, and page (e.g. Marino Ch.17 p.307; SSC 2026 statement numbers). This is rare and is your biggest trust asset.

- Consistent article architecture. Every topic follows the same 8-section spine, ending in exam pearls. Keep this template sacred — it is your brand.

- Indian context. ISCCM guidance, MDR/XDR antibiotic regimens, snakebite, tropical fever, ALP/OP poisoning. This differentiates you from Western references.

- Useful tools. ABG analyser, drug-dilution guide, score calculators, and an AI decision-support tool — these justify a subscription beyond static reading.

- Payment rails ready. Razorpay is integrated and a ₹3,000/year Pro tier is defined; the commercial scaffolding exists.

## 2.2 Issues to fix before launch

None of these are hard, but each erodes the "can I trust this?" reaction you specifically want to avoid. They are ordered by impact.

| # | Issue found on the live site | Why it matters | Priority |
| --- | --- | --- | --- |
| 1 | Topic count contradicts itself: homepage says 38+, Pro page says 36, Topics page header says 38+ but the grid counts 27. | Inconsistent numbers read as careless. A reader who notices stops trusting your clinical numbers too. | High |
| 2 | Specialty filters on Topics show "Critical Care 0 / Emergency Medicine 0" and repeat "No topics in this specialty." | A core navigation feature looks broken. Fix the tagging so every topic carries its specialty. | High |
| 3 | "4 Specialties" (home) vs "2 Specialties" (topics). Anaesthesia & Pulmonary are promised but not represented as filterable libraries. | The headline promise (Integrated Medicine) isn't backed by the navigation. | High |
| 4 | DNB papers load via JavaScript ("Loading Paper I…"). Content is not in the initial HTML. | Google can't index your highest-intent pages ("DNB anaesthesia June 2026 solved"). You lose the exact traffic you want. | High |
| 5 | No visible "last reviewed / next review" date or reviewer on articles. | Medical readers trust dated, owned content. Undated content feels unmaintained. | Medium |
| 6 | Everything is currently free with login; free-vs-Pro boundary not yet enforced. | You can't measure conversion or earn revenue until the boundary is live. | Medium |
| 7 | Footer says © 2025; some pages 2025, content references 2026. | Small, but part of the same consistency story. | Low |

# 3. Making "Integrated Medicine" real

Your positioning is genuinely good — the specialties that meet at the bedside, unified rather than siloed. The problem is that the library doesn't yet match the promise. Right now it is a superb Critical Care + Emergency Medicine reference with anaesthesia present only as exam prep. Two ways to close the gap; recommend doing both, in order.

### Step 1 — Honour the four specialties in navigation

Tag every existing article with one or more of the four specialties and make the Topics filters actually work. Much of your content already double-serves (airway, sedation, vasopressors, ventilation are core anaesthesia too) — surface that. This alone makes the "4 specialties" claim true without writing a single new article.

### Step 2 — Build the Anaesthesia library deliberately

This is the same audience that buys DNB prep, so it compounds. Build anaesthesia topics that map directly onto the DNB syllabus and the question papers — each new topic article becomes the linked "model answer source" for several DNB questions. Suggested first 12 anaesthesia topics, all high-yield and exam-relevant:

| Foundational / basic sciences | Clinical / subspecialty |
| --- | --- |
| Anaesthesia machine & breathing systems | Pre-operative assessment & optimisation |
| Vaporizers & gas laws | General anaesthesia: induction & maintenance |
| Local anaesthetics — pharmacology & toxicity (LAST) | Regional anaesthesia & neuraxial blocks |
| Muscle relaxants & reversal (sugammadex) | Obstetric anaesthesia |
| Monitoring & MAC / depth of anaesthesia | Paediatric anaesthesia |
| PONV, post-op pain & ERAS | Neuro / cardiac anaesthesia essentials |

Sequence it with the DNB backlog: when you solve a DNB question on, say, LAST or spinal anaesthesia, write the matching topic article at the same time and cross-link them. One unit of effort, two assets, and the "integrated" cross-referencing becomes real.

# 4. The 30-day launch roadmap

You have one month to the full ("software") launch. Treat the first half as a private soft launch to a controlled audience, the second half as the content sprint and public push. The principle: fix trust and plumbing first, then content, then traffic.

## Week 0 (this week) — Fix & instrument

- Resolve all consistency issues in §2.2: one canonical topic count, working specialty filters, fixed dates.

- Decide and implement the free-vs-Pro boundary (see §6). Lock which 8–10 topics and which tools stay free.

- Add to every article a visible "Reviewed: <date> · Next review: <date> · Author: Dr. Anmol Srivastava" line.

- Install analytics (e.g. Plausible/GA4) and an email-capture field. You cannot improve what you don't measure.

- Test the Razorpay flow end-to-end in live mode with a ₹1 transaction, then refund.

## Week 1 — Private soft launch

- Release to a controlled group: your SGPGIMS batch, 2–3 DNB Anaesthesia WhatsApp/Telegram groups, a handful of trusted seniors.

- Ship a 1-question feedback prompt on each page ("Was this accurate/useful?") and a short feedback form.

- Publish 2–3 new anaesthesia topic articles (from §3) to begin backing the four-specialty claim.

- Make the DNB pages server-rendered / static HTML so they are indexable.

## Weeks 2–3 — Content sprint

- DNB: solve the most recent 4 sessions you're missing (highest yield — current guidelines). See §5 for the system.

- Anaesthesia: publish 4–6 more topic articles, cross-linked to the DNB questions they answer.

- Act on soft-launch feedback; fix anything that dented confidence.

- Seed SEO: sitemap.xml, schema.org Article/MedicalWebPage markup, Open Graph preview images.

## Week 4 — Public launch

- Turn on the Pro paywall with a clear founding-member offer (see §6).

- Launch post across the channels where DNB residents gather; a short "how I built this" note in your own voice converts well.

- Begin the recurring content cadence (a fixed number of DNB sessions + topics per week).

- Publish a public roadmap ("papers coming this quarter") so buyers see momentum.

# 5. DNB Anaesthesia — the 10-year content plan

This is your revenue spearhead and your biggest content task. The key is to be systematic, not heroic — a brute-force chronological slog will stall. Build a system and prioritise by value.

## 5.1 The size of the job (be realistic)

DNB/DrNB Anaesthesiology theory runs two sessions a year (June and December), four papers per session. "Previous ten years" is therefore roughly 20 sessions / ~80 papers. You have solved 2 sessions (June 2026, December 2025), so the backlog is about 18 sessions / ~70+ papers. Confirm the exact paper structure and per-paper question counts against official papers before you quote totals publicly.

| Scope | Sessions | ≈ Papers | Approx. questions* |
| --- | --- | --- | --- |
| Done (Jun 2026, Dec 2025) | 2 | 8 | ~50 (your figure) |
| Remaining 10-year backlog | ~18 | ~70 | Several hundred |
| Full 10-year archive (target) | ~20 | ~80 | Several hundred |

*Treat question totals as estimates until verified against the official papers — don't publish a precise count you haven't checked.

## 5.2 Prioritise by value, not by date

Don't go strictly oldest-to-newest. Sequence the backlog so the most useful, most trustworthy content ships first:

- Most recent 5 years first (2021–2025). These reflect current guidelines and are what today's candidates are searching for. Newer = safer to answer = higher traffic.

- Most-repeated questions next. DNB recycles themes heavily. Tag every question by topic; a "most-repeated questions" bank is more valuable to students than any single year and is a superb paid feature.

- Older years last, lightly. For 2016–2020, prioritise questions still clinically valid; flag or update any answer that a superseded guideline would now get wrong.

## 5.3 A production system that won't burn you out

Make each paper a repeatable assembly line rather than a fresh essay every time:

- Lock a model-answer template (you already have the shape): Question → Key points / structure → Model answer → Cited sources → Common mistakes → Exam tip → "Extra marks" content. Consistency is what makes a 70-paper archive feel authoritative.

- Batch by topic, not just by paper. Answer all "airway" questions across years together — you're already in that mental space, and you reuse the same references.

- Draft with your own AI tool, then verify. Use AI to produce a first draft against your template, then you personally check every dose, guideline year, and claim against the primary source. Never publish an unverified answer — your credibility is the product.

- Cross-link to topic articles. Each answer links to the matching CritCare topic page; each topic page lists the DNB questions it answers. This is the "integrated" promise made concrete, and it boosts SEO and paywall value.

- Set a sustainable cadence. e.g. 2 sessions (8 papers) per week clears the ~18-session backlog in ~9 weeks. Publish a visible progress tracker so subscribers see steady delivery.

## 5.4 Make it indexable and shoppable

- Render each paper as static/SSR HTML with its own URL (e.g. /dnb/anaesthesia/june-2024/paper-2). This is what wins the high-intent searches.

- Give each question a permalink and topic tag so it surfaces in both the year view and the topic view.

- Offer a free taster (one full solved paper) and put the rest behind Pro or a DNB bundle.

# 6. Monetisation & pricing

You chose freemium plus subscription — the right model for this audience. The art is drawing the free/paid line so the free tier still drives discovery while the paid tier is clearly worth ₹3,000.

## 6.1 Where to draw the line

| Free (discovery engine) | Pro / paid (the value) |
| --- | --- |
| 8–10 core CCM/EM topics (Sepsis, ARDS, Shock, ACS, Stroke, Acid–Base, etc.) | All 36+ topics, fully referenced |
| Basic score calculators | ABG Analyser with management plan + OCR |
| Clinical Pearl of the Day | AI decision-support tool |
| One sample solved DNB paper | Full 10-year DNB archive + most-repeated bank |
| Read-only previews | Drug Reference, all calculators, offline PWA, guideline updates |

## 6.2 Pricing recommendations

- Keep ₹3,000/year as the anchor, but add options. A monthly plan (≈₹399) lowers the entry barrier; an exam-season 3-month pass (≈₹999) captures DNB candidates who only need you before exams.

- Consider a DNB-focused bundle. DNB residents are your highest-intent buyers. Either make the DNB archive the headline reason to buy Pro, or sell a dedicated "DNB Anaesthesia" pack. Test which converts better.

- Founding-member offer at launch. Convert your free early users with a locked-in price ("₹3,000 → ₹1,499/year for founding members, price locked for life"). Urgency + reciprocity converts the goodwill you're building now.

- You have pricing headroom. Mainstream PG-prep platforms charge well into five figures. At ₹3,000 you are the affordable, evidence-first option — room to raise later as the DNB archive fills out. Lock early members' price so they're rewarded for trusting you early.

Note: pricing and platform fees change — confirm current Razorpay charges and competitor pricing before you finalise public numbers.

# 7. Building reader confidence

You said it best: people should open the site and trust what they read. Clinical depth alone isn't enough — trust comes from visible signals of rigour and maintenance. You already do the hard part (citations); add the signals around them.

- Date everything. "Reviewed June 2026 · Next review June 2027" on every article. Dated content reads as maintained content.

- Own it. A short author block with your credentials (SR Emergency Medicine, SGPGIMS) on each article. Consider naming one or two senior reviewers as an editorial check — even informal review, disclosed, raises trust sharply.

- Show your standards. A one-page "Editorial & evidence policy": which sources you use, how you grade recommendations, how often you update, how readers report errors. This page converts skeptical seniors.

- Make corrections visible. A simple "report an error" link and a changelog signal that you take accuracy seriously rather than hide mistakes.

- Keep the disclaimer, refine it. "For educational purposes" is right; pair it with the evidence policy so it reads as professional, not defensive.

- Guideline-version badges. You already tag SSC 2026 etc. — make "current as of" explicit so readers know nothing is stale.

# 8. SEO & growth

Your topic pages are static HTML — good for search. The two priorities are making the DNB pages indexable and capturing the audience you already attract.

- Server-render the DNB pages. This is the single biggest SEO win — those are your highest-intent queries and they're currently invisible to Google.

- Technical SEO basics: sitemap.xml, schema.org Article/MedicalWebPage structured data, Open Graph images, descriptive per-page titles (you already have good meta descriptions).

- Capture email from day one. A "new papers & guideline updates" list turns one-time visitors into a returning audience you own — independent of any algorithm.

- Content as marketing. Each new DNB session and each "what changed in <guideline> 2026" article is a fresh search-entry point and a social post.

- Distribute where residents are. DNB/PG Telegram and WhatsApp groups, Reddit medical India, X/Twitter. A free, genuinely useful solved paper is your best ad.

# 9. Goals & success metrics

Concrete, time-boxed targets so you know whether the launch is working. Adjust the numbers to your ambition — what matters is having a target to measure against.

## 9.1 Pre-launch (by end of Week 0)

| Goal | Target |
| --- | --- |
| Consistency errors (counts, dates, taxonomy) | 0 |
| Canonical topic count agreed and shown everywhere | 1 number |
| Free-vs-Pro boundary live | Done |
| Analytics + email capture installed | Done |
| Razorpay live-tested | Done |
| "Reviewed" date + author on every article | 100% |

## 9.2 Launch month

| Goal | Target |
| --- | --- |
| New anaesthesia topic articles published | 8–12 |
| DNB sessions solved & live (cumulative) | 6 total (4 new) |
| DNB pages indexable (SSR/static) | 100% |
| Registered users | 200–500 |
| Email subscribers | 150+ |
| Conversion funnel instrumented (view→signup→pro) | Live |

## 9.3 90 days post-launch

| Goal | Target |
| --- | --- |
| DNB 10-year backlog cleared | ~18 sessions done |
| Total topic articles (all 4 specialties) | 55–60 |
| Monthly organic visitors | Set baseline in month 1, then +50%/mo |
| Paying Pro members | First 100 founding members |
| Most-repeated-question bank live | Done |
| Editorial policy + reviewer named | Done |

# 10. Your immediate next actions

If you do nothing else this week, do these five — they unblock everything downstream:

- Fix the consistency issues (§2.2): one topic count, working specialty filters, correct dates.

- Decide the free-vs-Pro split (§6.1) and turn the paywall on in test mode.

- Make the DNB pages static/SSR so Google can index them.

- Add "Reviewed date + author" to every article and draft a one-page editorial policy.

- Start the DNB sprint: solve the 4 most recent missing sessions using the template + verify-everything rule (§5.3).

The foundation is genuinely good. What's left is finishing the four-specialty promise, industrialising the DNB backlog, wrapping it all in visible trust signals, and switching on a fair price. Do that in the next 30 days and the site won't just be comprehensive — it'll be the one DNB Anaesthesia residents tell each other about.